## Slide 1
  Jeeva M
  Manik Sharma
  MadhuSri T
Team Name : The Triwizard Coders
Team members :

## Slide 2
Content Management System for Efficient Organization and Access to Digital Assets
Use Case:
  We aim to create a Content Management System (CMS) that enables efficient organization, search, and access to digital assets such as images, videos, and documents.
  The platform supports user roles like content managers and end users while incorporating AI search capabilities to enhance asset retrieval.

## Slide 3
Objectives:
  Develop a fully functional CMS for organizing, searching, and accessing digital assets.
  Implement easy and quick retrieval of content.
  Enable Tracking and collaboration features.
Key Deliverables/Milestones:
  User Authentication & Asset Upload: Basic CMS functionalities.
  Implementing search functionalities: Local and global search functionalities.
  Tracking & Collaboration:

## Slide 4
  Design a modular CMS framework built on technologies such as React (frontend), Firebase(backend, authentication).
  Implement search optimization using Elasticsearch for fast indexing and retrieval.
Software & Tools:
  Frontend: React, TypeScript, Vite, Chadcn
  Backend and database : FireBase
Approach and Methodology

## Slide 5
Day 1
  Implement user authentication and registration functionality.
  Develop digital asset upload with metadata capabilities.
  Implement asset organization features (folders, collections, and tags).
Day 2
  Develop search and retrieval functionalities.
  Implement version control and tracking features.
  Finalize user permissions, conduct final testing, and prepare for deployment.
Execution Plan

## Slide 6
Team Roles and Resposibilities
Manik Sharma - Backend , Database
MadhuSri T - Documentation ,PPT, Frontend
Jeeva M - PPT, Frontend, Testing

## Slide 7
Challenges & Mitigation:
  Large digital assets: We used Firebase to store Files which allows for efficient storage.
  Managing large datasets: Utilize scalable Firebase cloud storage and indexing systems.
  Search optimization: Constant monitoring and fine-tuning querring.
  Interacticve UI in 48 hours: We use Shadcn UI to help with UI.

## Slide 8
Expected Outcomes:
A user-friendly Content Management System that supports efficient organization, search, and collaboration using AI tools for Efficient Access to Digital Assets.
  Improved search efficiency: Users will retrieve assets faster using AI-enhanced search.
  Enhanced user experience: Automatic tagging and categorization will ease asset organization.
  Business impact: A well-structured Content Management System will allow organizations to manage and retrieve assets more effectively, boosting productivity.

## Slide 9
Scalability
  As File management is done by firebase it is highly scalable.
  It can manage multiple types of file with variable size.

## Slide 10
  Predicted outcomes: A user-friendly Content Management System that supports efficient organization, search, and collaboration using AI tools for easy access to digital assets.
  Additional support: Access to additional datasets for more advanced search algorithms and classification.
Conclusion